

**ADA ADVISORY COMMITTEE AGENDA**

**August 28, 2019 - 1:30 p.m.**

**PW Conference Room #2**

1. **INTRODUCTIONS AND ROLL CALL**
2. **APPROVAL OF MINUTES**
3. April 24, 2019 minutes
4. May 22, 2019 minutes
5. **NEW ITEMS**
6. Downtown Specific Plan and Downtown Connectivity and Streetscape Plan
	* 1. “Walking Tour” held Thursday, May 23rd at 8:00 a.m., meeting in the parking lot of 201 East Monte Vista Avenue.
7. Resident request to add a paved walking path at Andrew’s Park around the grass area behind the retaining wall and the play park.
8. **PROJECT LIST**
9. Current
	1. Accessible pedestrian signals (Nut Tree Rd/Bel Air Ave, Nut Tree Rd/Nut Tree Pkwy, Allison Dr/Ulatis Dr) - $30,000
		1. Project approved by Director of PW
		2. Project Update: Issues at Allison Drive at Ulatis Drive
			1. Pole relocation (ADA issue)
			2. Contractor installing signals on west poles only.
			3. Revised quotes came in at $29,449.58; NTP issued on 7/18/19
10. Prioritized
	1. Markham/Rocky Hill/Highland curb ramps – Phase II scheduled for FY 2019-20
		1. Identification of curbs for 2019-20 needed. (Attachment 1)
	2. E. Monte Vista @ Brown Street curb
		1. Included in budget as part of Rocky Hill Pedestrian Improvements Project.
		2. $6,600 is set aside for the curb.
		3. Still in progress – researching relocation of crosswalk to the east side of the intersection.
11. Projects Under Consideration
	1. Curb ramp requests on Greenwood Drive at Southwood Drive (NE and SE curbs)
	2. Sidewalk/driveway along the south side of Alamo Drive east of Marna Drive
		1. Will start looking at this after completion of the above two.
12. Current Requests not Prioritized
	1. None
13. **BUDGET UPDATE**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Item** | **Revenue** | **Budgeted Expenses** | **Actual Expenses** | **Total** |
| FY 2018-19 Allocation | 50,000.00 |  |  | 110,763.54 |
| Rocky Hill Ped Project – Ph. 1 |  |  | (39,600.00) | 71,163.54 |
| E. Monte Vista @ Brown curb |  | (6,600) |  | 64,563.54 |
| Accessible Pedestrian Signal Project |  | (30,000) |  | 34,563.54 |
| Emergency Reserve Encumbrance |  | (20,000.00) |  | 14,563.54 |
| FY 2019-20 Allocation | 50,000.00 |  |  | 64,563.54 |
| **Totals** | **100,000.00** | **(56,600.00)** | **(39,600.00)** | **$64,563.54** |

The total amount available as of May 16, 2019 is $121,563.54. Of this amount, $6,600 has been encumbered for the curb on E. Monte Vista at Brown Street. Another $30,000 has been dedicated to the Accessible Pedestrian Signal Project approved at the April 24, 2019 meeting, and a reserve of $20,000 is earmarked for emergency and/or critical projects, leaving $64,563.54 available for projects.

1. **COMMUNITY MINUTE AND MEMBER UPDATES**
2. **NEXT MEETING**
3. The next regular meeting of the ADA Advisory Committee is scheduled for Wednesday, September 25th, 2019, at 1:30 p.m. in Public Work Conference Room #2 at City Hall.